MEETING REPORT

Team Name: StudiShare Date of Meeting: 26/03/2025

Start Time: 10:30 End Time: 12:30 Meeting Location: Epoka Library

Moderator: Halil Bagosi Recorder: Daniela Brahimi

Other Members Present: Ameraldo Bullari, Dea Hoxha, Dionis Beçi, Marvi Ibrahimi, Jagoda Andrea

|  |
| --- |
|  |
| Members Absent: |

Topics Discussed:

* Use case diagram difficulties
* Use case description rework
* Redesigning use case diagram

Decisions Made:

* Redo use case diagram and focus on the relationships and system boundary
* Increase number of actors in use case diagram
* Rethink use case descriptions with proper alternative sequences and descriptions of methods

Tasks Assigned:

* Use case descriptions for each functional requirement – Ameraldo, Dea, Daniela, Dionis, Jagoda, Marvi
* Use case diagram – Halil

Time, Place, and Agenda for Next Meeting:

Botanica Caffè 10:30AM – 12:30PM

Start work on activity diagrams.

Make sure use case diagram is okay.

Implement a new system of work checking